InventoryOS

Production Readiness Audit

& Remediation Plan

Database Architecture | Application Logic | Security | Scalability

Current Score: 31/100  |  Target Score: 98+/100

Status: NOT READY FOR PRODUCTION

Prepared by: Senior Enterprise Database Architect
Date: July 2026

# Table of Contents

1. Executive Summary

2. Audit Scorecard

3. Critical Findings (Must Fix Before Launch)

C-1: No Database Transactions on Financial Operations

C-2: Stock Can Go Negative (Race Condition)

C-3: No Unique Constraint on Serial Numbers

C-4: No Unique Constraint on Invoice Numbers

C-5: 9 CCTV Models Missing Business FK Relation

C-6: Float Used for All Money Fields

4. High Severity Findings

H-1: No CHECK Constraints on Numeric Fields

H-2: 36 Foreign Keys Without Explicit onDelete Rule

H-3: No Audit Trail for Stock Movements

H-4: No Double-Entry Ledger System

H-5: Partial Failure on Serial History Writes

H-6: Migration Drift

5. Medium Severity Findings

6. Critical Checks Verification Matrix

7. Remediation Phases (10 Phases)

Phase 1: Database Transaction Safety

Phase 2: Data Integrity & Constraints

Phase 3: Money Type Migration (Float to Decimal)

Phase 4: Business FK Relations & Cascade Rules

Phase 5: Unique Constraints & Invoice Numbers

Phase 6: Stock Movement Audit Table

Phase 7: Double-Entry Ledger System

Phase 8: Performance & Indexing

Phase 9: Security & Multi-Tenancy Hardening

Phase 10: Migration Generation & Deployment

8. Phase Priority & Timeline

9. Target Score: 98+ Roadmap

# 1. Executive Summary

This audit performed a comprehensive production-readiness review of the InventoryOS database schema (124 Prisma models, 3,837 lines) and critical CCTV module API routes. The system has fundamental architectural issues that make it unsafe for production use with real financial data.

The most critical finding is that multi-step financial operations (sales, purchases, replacements) execute without database transactions, meaning a crash mid-operation leaves the database in an inconsistent state with stock and money records out of sync.

The current overall score is 31 out of 100. The system is classified as NOT READY FOR PRODUCTION. However, with the phased remediation plan outlined in this document, the target score of 98+ is achievable. The plan is split into 10 phases, ordered by criticality, with each phase designed to be independently deployable.

Key statistics: 6 critical issues, 6 high-severity issues, 6 medium-severity issues, 10 out of 10 critical checks failed, 9 models missing foreign key relations, 36 relations without explicit cascade rules, and zero CHECK constraints across the entire schema.

# 2. Audit Scorecard

| Category | Current | Target | Gap |
| --- | --- | --- | --- |
| Architecture | 5/10 | 10/10 | 5 |
| Relationships | 4/10 | 10/10 | 6 |
| Data Integrity | 2/10 | 10/10 | 8 |
| Performance | 5/10 | 10/10 | 5 |
| Inventory Logic | 3/10 | 10/10 | 7 |
| Accounting Integrity | 2/10 | 10/10 | 8 |
| Security | 4/10 | 10/10 | 6 |
| Scalability | 4/10 | 10/10 | 6 |
| Production Readiness | 2/10 | 10/10 | 8 |
| OVERALL | 31/100 | 98/100 | 67 |

# 3. Critical Findings (Must Fix Before Launch)

## C-1: No Database Transactions on Financial Operations

| Severity | CRITICAL |
| --- | --- |
| Problem | The Sales, Purchase, and Replacement APIs perform 10+ separate await db.create() calls without wrapping them in $transaction(). Each operation commits independently. |
| Impact | If the server crashes after creating a sale record but before decrementing stock, the database is left in an inconsistent state. This is unrecoverable without manual database surgery. |
| Recommendation | Wrap every multi-step financial operation in db.$transaction(async (tx) => { ... }). All writes either commit together or roll back together. |
| Priority | Fix before launch |

## C-2: Stock Can Go Negative (Race Condition)

| Severity | CRITICAL |
| --- | --- |
| Problem | The stock safety check runs outside a transaction. Two concurrent sales can both read stock=5, both pass the check, and both decrement, resulting in stock=-3. |
| Impact | Overselling. Two cashiers selling the same product simultaneously can sell more than available stock. |
| Recommendation | Use atomic conditional update inside a transaction: UPDATE ... SET stock = stock - qty WHERE stock >= qty. Also add CHECK constraint: ALTER TABLE cctv_products ADD CONSTRAINT stock_non_negative CHECK (stock >= 0). |
| Priority | Fix before launch |

## C-3: No Unique Constraint on Serial Numbers Per Business

| Severity | CRITICAL |
| --- | --- |
| Problem | CCTVSerialItem.serialNumber has only an index, not a unique constraint. Concurrent inserts can create duplicates. |
| Impact | Duplicate serial numbers break the entire serial tracking system: warranty tracking, sales scanning, and replacement flow all assume serials are unique. |
| Recommendation | Add @@unique([businessId, serialNumber]) to CCTVSerialItem. |
| Priority | Fix before launch |

## C-4: No Unique Constraint on Invoice Numbers

| Severity | CRITICAL |
| --- | --- |
| Problem | CCTVSale.invoiceNo has no unique constraint. Duplicate invoice numbers can be created. |
| Impact | Regulatory audit failure. Two invoices with the same number make financial auditing impossible. |
| Recommendation | Add @@unique([businessId, invoiceNo]) to CCTVSale. |
| Priority | Fix before launch |

## C-5: 9 CCTV Models Missing Business FK Relation

| Severity | CRITICAL |
| --- | --- |
| Problem | 9 models (CCTVPurchaseItem, CCTVSaleItem, CCTVPayment, CCTVReturnItem, CCTVWarrantyClaim, CCTVSerialHistory, CCTVRepair, CCTVSupplierReplacement, CCTVEstimateItem) have businessId but no FK to Business. |
| Impact | Orphan records can exist. Cascading deletes from Business won't clean up these tables. Cross-tenant data leakage is possible. |
| Recommendation | Add business Business @relation(fields: [businessId], references: [id], onDelete: Cascade) to all 9 models. |
| Priority | Fix before launch |

## C-6: Float Used for All Money Fields

| Severity | CRITICAL |
| --- | --- |
| Problem | Every monetary field uses Float. Floating-point arithmetic produces rounding errors: 0.1 + 0.2 = 0.30000000000000004. |
| Impact | Financial discrepancies accumulate. Ledger balances won't reconcile. Tax authorities reject imprecise financial records. |
| Recommendation | Change all money fields to Decimal @db.Decimal(12,2). |
| Priority | Fix before launch |

# 4. High Severity Findings

## H-1: No CHECK Constraints on Any Numeric Field

Problem: No CHECK constraints exist. Quantities can be negative. Prices can be negative. Discounts can exceed total.

Impact: Invalid data stored: negative stock, negative prices, discounts larger than invoice.

Recommendation: Add CHECK constraints via raw SQL migrations.

Priority: Fix before launch

## H-2: 36 Foreign Keys Without Explicit onDelete Rule

Problem: 36 of 183 relations have no onDelete rule, defaulting to NO ACTION.

Impact: Cannot delete products that have been sold. Opaque database errors.

Recommendation: Define onDelete: Restrict for financial records, SetNull for optional references.

Priority: Fix before launch

## H-3: No Audit Trail for Stock Movements

Problem: Stock changes via increment/decrement directly on product table. No movement history.

Impact: Cannot trace why stock changed. Cannot audit discrepancies.

Recommendation: Create CCTVStockMovement table with type, quantityChange, balanceAfter.

Priority: Fix within 3 months

## H-4: No Double-Entry Ledger System

Problem: Ledger computed on-the-fly. No persistent ledger table with debit/credit entries.

Impact: Balances can drift. No audit trail. Cannot produce trial balance.

Recommendation: Implement CCTVLedgerEntry table with balanced debit+credit entries.

Priority: Fix within 3 months

## H-5: Partial Failure on Serial History Writes

Problem: Serial history writes wrapped in try/catch, silently fail.

Impact: Missing audit entries. Warranty timeline unreliable.

Recommendation: History writes must be inside the same transaction.

Priority: Fix before launch

## H-6: Migration Drift

Problem: New CCTV tables added via prisma db push (dev-only). No versioned migration.

Impact: Cannot deploy to fresh database. Production deployments fragile.

Recommendation: Generate proper migration: bunx prisma migrate dev.

Priority: Fix before launch

# 5. Medium Severity Findings

### M-1: No Composite Index on [businessId, serialNumber]

Recommendation: Add @@index([businessId, serialNumber]) to CCTVSerialItem.

### M-2: Serial Numbers Stored as Comma-Separated String

Recommendation: Create separate CCTVPurchaseSerialItem table.

### M-3: No Server-Side Pagination for Sales/Purchases

Recommendation: Add page/pageSize parameters with total count.

### M-4: No Rate Limiting on Financial APIs

Recommendation: Add rate limiting middleware.

### M-5: No Archiving Strategy

Recommendation: Move records older than 2 years to archive tables.

### M-6: No Materialized Views for Reports

Recommendation: Use materialized views refreshed daily.

# 6. Critical Checks Verification Matrix

| Check | Status | Notes |
| --- | --- | --- |
| Can stock become negative? | FAILED | No CHECK constraint, no atomic update |
| Can two concurrent sales oversell? | FAILED | No transaction, no row-level locking |
| Can an invoice exist without items? | FAILED | Sale created first, items after — crash = orphan |
| Can ledger entries become unbalanced? | FAILED | No ledger table; computed dynamically |
| Can a record reference a deleted parent? | FAILED | 9 models have no FK to Business |
| Can data from Business A be visible to B? | AT RISK | No RLS; relies on app-layer filtering |
| Can duplicate invoice numbers occur? | FAILED | No unique constraint on CCTVSale.invoiceNo |
| Can invalid discounts be stored? | FAILED | No CHECK that discount <= subtotal |
| Can inventory and accounting go out of sync? | FAILED | No transaction wrapping both |
| Can partial failures leave inconsistent state? | FAILED | Every multi-step operation is non-transactional |

# 7. Remediation Phases

The remediation plan is split into 10 phases, ordered by criticality. Each phase is independently deployable. Phases 1-6 must be completed before launch. Phases 7-10 bring the system to 98+ readiness.

## Phase 1: Database Transaction Safety

Severity: Critical

Goal: Wrap all financial APIs in $transaction()

Fixes: C-1, C-2, H-5

### Implementation Steps

Wrap POST /cctv/sales in db.$transaction()

Wrap POST /cctv/purchases in db.$transaction()

Wrap POST /cctv/supplier-replacements in db.$transaction()

Wrap PATCH /cctv/supplier-replacements/[id] in db.$transaction()

Wrap POST /cctv/repairs in db.$transaction()

Wrap POST /cctv/payments in db.$transaction()

Move serial history writes inside main transaction (remove try/catch)

Use atomic conditional updateMany for stock: where: { stock: { gte: qty } }

Test: simulate crash mid-operation, verify rollback

Score Impact: +15 points

## Phase 2: Data Integrity & Constraints

Severity: Critical

Goal: Add CHECK constraints and NOT NULL at database level

Fixes: H-1, C-2

### Implementation Steps

Create raw SQL migration with CHECK constraints:

cctv_products: stock >= 0, costPrice >= 0, sellPrice >= 0

cctv_sales: discount <= subtotal, totalAmount >= 0

cctv_payments: amount > 0

cctv_expenses: amount > 0

cctv_repairs: repairCost >= 0

Add NOT NULL to businessId on all 9 orphan models

Add default values where missing

Test: attempt to insert negative stock, verify DB rejects

Score Impact: +12 points

## Phase 3: Money Type Migration (Float to Decimal)

Severity: Critical

Goal: Change all money fields from Float to Decimal @db.Decimal(12,2)

Fixes: C-6

### Implementation Steps

Create migration to ALTER COLUMN TYPE for all Float money fields

Update Prisma schema to use Decimal @db.Decimal(12, 2)

Update all API routes to parse Decimal values

Update all UI components to format Decimal values

Test: verify 0.1 + 0.2 = 0.30 exactly

Sub-phases: 3a: Schema migration, 3b: API route updates, 3c: UI formatting updates

Score Impact: +10 points

## Phase 4: Business FK Relations & Cascade Rules

Severity: Critical

Goal: Add Business FK to 9 orphaned models + fix 36 missing onDelete

Fixes: C-5, H-2

### Implementation Steps

Add business Business @relation to 9 models:

CCTVPurchaseItem, CCTVSaleItem, CCTVPayment

CCTVReturnItem, CCTVWarrantyClaim, CCTVSerialHistory

CCTVRepair, CCTVSupplierReplacement, CCTVEstimateItem

Add onDelete: Cascade to all new Business relations

Fix 36 relations: Restrict for financial, SetNull for optional

Test: delete a Business, verify child records cleaned up

Sub-phases: 4a: Add Business FK relations, 4b: Fix onDelete cascade rules

Score Impact: +8 points

## Phase 5: Unique Constraints & Invoice Numbers

Severity: Critical

Goal: Add unique constraints on serials, invoices, tokens

Fixes: C-3, C-4

### Implementation Steps

Add @@unique([businessId, serialNumber]) to CCTVSerialItem

Add @@unique([businessId, invoiceNo]) to CCTVSale

Add partial unique index for tokenNo on CCTVRepair

Add @@unique([businessId, estimateNo]) to CCTVEstimate

Generate and apply migration

Test: attempt duplicate serial, verify DB rejects

Score Impact: +5 points

## Phase 6: Stock Movement Audit Table

Severity: High

Goal: Create CCTVStockMovement table for stock change traceability

Fixes: H-3

### Implementation Steps

Create CCTVStockMovement model:

id, businessId, productId, movementType

quantityChange (signed), balanceAfter

referenceId, referenceType, performedBy, createdAt

Add Business FK + index on [businessId, productId]

Update Sales API: create movement on every stock decrement

Update Purchases API: create movement on every stock increment

Update Returns API: create movement on stock restoration

Update Replacements API: create movement on stock change

Create stock movement report

Test: verify every stock change has movement record

Score Impact: +8 points

## Phase 7: Double-Entry Ledger System

Severity: High

Goal: Implement persistent ledger with balanced debit/credit entries

Fixes: H-4

### Implementation Steps

Create CCTVLedgerEntry model:

id, businessId, accountId, entryType (DEBIT/CREDIT)

amount (Decimal), balanceAfter

referenceId, referenceType, description, performedBy

Add @@index([businessId, accountId, createdAt])

Update Sales API: balanced entries (debit receivable, credit revenue)

Update Purchase API: balanced entries (debit inventory, credit payable)

Update Payment API: balanced entries (debit cash, credit receivable)

Update Expense API: balanced entries (debit expense, credit cash)

Create trial balance report

Verify: sum of debits = sum of credits per business

Test: create sale, verify ledger balanced

Sub-phases: 7a: Schema, 7b: Sales ledger, 7c: Purchase ledger, 7d: Payment+expense, 7e: Trial balance

Score Impact: +10 points

## Phase 8: Performance & Indexing

Severity: Medium

Goal: Add missing indexes, composite indexes, pagination

Fixes: M-1, M-3

### Implementation Steps

Add @@index([businessId, serialNumber]) on CCTVSerialItem

Add @@index([businessId, saleDate]) on CCTVSale

Add @@index([businessId, purchaseDate]) on CCTVPurchase

Add @@index([businessId, paymentDate]) on CCTVPayment

Add server-side pagination to all GET endpoints

Replace take: 50 with skip/take pagination

Test: verify query plans use indexes (EXPLAIN ANALYZE)

Score Impact: +5 points

## Phase 9: Security & Multi-Tenancy Hardening

Severity: Medium

Goal: Implement RLS and tenant-safe query patterns

Fixes: Security

### Implementation Steps

Enable PostgreSQL RLS on all CCTV tables

Create RLS policies: USING (business_id = current_setting('app.business_id'))

Set business_id in session on every API request

Add middleware to verify businessId in every query

Add field-level encryption for sensitive data

Add audit logging for all data modifications

Test: attempt cross-tenant query, verify RLS blocks

Score Impact: +6 points

## Phase 10: Migration Generation & Deployment

Severity: High

Goal: Generate proper versioned migrations and update deployment

Fixes: H-6

### Implementation Steps

Run: bunx prisma migrate dev --name cctv_production_hardening

Update deploy-update.sh to use prisma migrate deploy

Create pre-deploy-verify.sh for schema validation

Test: deploy to fresh database using only migrations

Update DEPLOYMENT.md with migration-based process

Archive old db push approach

Score Impact: +5 points

# 8. Phase Priority & Timeline

| Phase | Title | Severity | Timeline | Score |
| --- | --- | --- | --- | --- |
| 1 | Database Transaction Safety | Critical | Week 1 | +15 |
| 2 | Data Integrity & Constraints | Critical | Week 1 | +12 |
| 3a-c | Money Type Migration | Critical | Week 1-2 | +10 |
| 4a-b | Business FK & Cascade Rules | Critical | Week 2 | +8 |
| 5 | Unique Constraints | Critical | Week 2 | +5 |
| 6 | Stock Movement Audit Table | High | Week 2-3 | +8 |
| 7a-e | Double-Entry Ledger | High | Week 3-4 | +10 |
| 8 | Performance & Indexing | Medium | Week 4 | +5 |
| 9 | Security & RLS | Medium | Week 4-5 | +6 |
| 10 | Migration & Deployment | High | Week 5 | +5 |

Total estimated time: 5 weeks of focused development.

# 9. Target Score: 98+ Roadmap

The following table shows the projected score progression as each phase is completed.

| After Phase | Score | Key Improvement | Status |
| --- | --- | --- | --- |
| Current | 31/100 | Baseline audit | NOT READY |
| Phase 1 | 46/100 | Transaction safety | STILL AT RISK |
| Phase 2 | 58/100 | Data integrity | STILL AT RISK |
| Phase 3 | 68/100 | Decimal money | IMPROVING |
| Phase 4 | 76/100 | FK relations | IMPROVING |
| Phase 5 | 81/100 | Unique constraints | NEAR READY |
| Phase 6 | 89/100 | Stock audit trail | NEAR READY |
| Phase 7 | 95/100 | Double-entry ledger | ALMOST READY |
| Phase 8 | 96/100 | Performance | READY WITH CONDITIONS |
| Phase 9 | 97/100 | Security hardening | READY |
| Phase 10 | 98/100 | Migration & deployment | READY FOR PRODUCTION |

TARGET: 98/100 — READY FOR PRODUCTION