I N V E N T O R Y O S InventoryOS CCTV Shop Module: Gap Analysis & Implementation Roadmap Comprehensive bug audit findings organized into 5 implementation phases Project: InventoryOS v0.9.0 Module: CCTV Shop Date: July 2025 Repository: github.com/sajidchowdhury/inventoryos Confidential InventoryOS Team

Table of Contents

Executive Summary	1

Bugs Already Fixed	2

Phase 1: Core Trading Flow	3

1A: Supplier Management UI	3

Description	3

Files to Create / Modify	4

API Endpoints	4

1B: Purchase Order Flow	5

Description	5

Files to Create / Modify	5

API Endpoints	6

1C: Serial Item Picker in Sales	6

Description	6

Files to Create / Modify	7

API Endpoints	7

1D: Link Stock-In to Supplier/Purchase	7

Description	8

Files to Create / Modify	8

API Endpoints	8

Phase 2: Returns & Financial Tracking	9

2A: CCTV Sales Return Flow	9

Description	9

Files to Create / Modify	9

API Endpoints	10

2B: Customer Due Book	10

Description	11

Files to Create / Modify	11

API Endpoints	11

2C: Supplier Due Tracking in CCTV	12

Description	12

Files to Create / Modify	12

API Endpoints	13

2D: Expense / Other Costing Tracker	13

Description	13

Files to Create / Modify	14

API Endpoints	14

Phase 3: Ledger & Reports	15

3A: Financial Ledger (Day Book)	15

Description	15

Files to Create / Modify	15

API Endpoints	16

3B: Profit & Loss Report	16

Description	17

Files to Create / Modify	17

API Endpoints	17

3C: Customer Ledger (Party-wise)	18

Description	18

Files to Create / Modify	18

API Endpoints	18

Phase 4: Data Quality & Polish	19

4A: Wire Inventory Hub to Real API	19

Description	19

Files to Create / Modify	20

API Endpoints	20

4B: Wire Serial Items List to Real API	20

Description	21

Files to Create / Modify	21

API Endpoints	21

4C: Add Create Customer Button	22

Description	22

Files to Create / Modify	22

API Endpoints	22

4D: Fix Dashboard Hardcoded Stats	23

Description	23

Files to Create / Modify	23

API Endpoints	24

4E: Serial Item Status Change UI	24

Description	24

Files to Create / Modify	25

API Endpoints	25

4F: Fix Product Form Error Handling	25

Description	26

Files to Create / Modify	26

API Endpoints	26

4G: Add Pagination to Sales History	27

Description	27

Files to Create / Modify	27

API Endpoints	27

Phase 5: Advanced Features	28

5A: Reverse Loyalty Points on Sale Deletion	28

Description	28

Files to Create / Modify	29

API Endpoints	29

5B: Sale Code Sequence Race Protection	29

Description	29

Files to Create / Modify	30

API Endpoints	30

5C: Product Image Upload	30

Description	31

Files to Create / Modify	31

API Endpoints	31

5D: Stock Adjustment for Non-Serial Products	32

Description	32

Files to Create / Modify	32

API Endpoints	33

Implementation Priority Matrix	33

Dependency Map	33

Current Stage Verification	35

Note: Right-click the TOC and select “Update Field” to refresh page numbers.

# Executive Summary

This document presents findings from a comprehensive code audit of the InventoryOS CCTV Shop Module. The audit covered 50+ React components, 40+ API routes, and the full Prisma database schema (3,100+ lines, 60+ models).

The CCTV Shop module has significant progress across inventory management, operations, customer relationships, project management, and tax compliance. However, the audit revealed critical gaps in the core trading flow that must be addressed before the module is production-ready.

| Category | Total Issues | P0 Critical | P1 High | P2 Medium | P3 Low |
| --- | --- | --- | --- | --- | --- |
| Core Trading (Phase 1) | 4 | 3 | 1 | 0 | 0 |
| Returns & Finance (Phase 2) | 4 | 0 | 3 | 1 | 0 |
| Ledger & Reports (Phase 3) | 3 | 0 | 1 | 2 | 0 |
| Data Quality (Phase 4) | 7 | 0 | 2 | 4 | 1 |
| Advanced Features (Phase 5) | 4 | 0 | 0 | 2 | 2 |
| TOTAL | 22 | 3 | 7 | 9 | 3 |

# Bugs Already Fixed

The following critical bugs were identified and fixed during this audit session (committed as a772f4b):

•  BUSINESS_ID hardcoding: All 40 CCTV components used 'bus_placeholder' instead of the real auth session business ID. Created useCctvBusinessId() hook and replaced across all files.

•  minStockAlert field mismatch: ProductForm sent 'minStockAlert' but API expected 'minStock'. Min stock alert values were silently lost on every product creation.

•  Serial items data shape: ProductDetail checked data.serialItems but API returned data.items. Serial items never loaded on product detail page.

•  Status case inconsistency: Stock-in API used 'IN_STOCK' but per-product serials API used 'in-stock', causing stock count mismatches across pathways.

•  React Compiler dependency arrays: Added missing businessId to 6 useCallback dependency arrays across 4 files to fix compilation warnings.

# Phase 1: Core Trading Flow

Fix and complete the fundamental buy-sell cycle. These gaps block core business operations and must be addressed first.

## 1A: Supplier Management UI

| Property | Value |
| --- | --- |
| Priority | P0 - Critical |
| Type | New Feature |

### Description

Build a CCTVSupplierView component that consumes the existing shared supplier API at /api/businesses/[id]/suppliers. Include: list with search, create/edit supplier form (name, phone, address, balance), supplier detail view with purchase history and payment tracking. Wire into CCTVShell for the 'suppliers' view which currently shows 'Coming Soon'.

### Files to Create / Modify

•  [NEW] CCTVSupplierView.tsx (new)

•  [NEW] CCTVCreateSupplierDialog.tsx (new)

•  [EDIT] index.ts (export)

### API Endpoints

Existing: POST/GET/PUT/DELETE /suppliers, GET /suppliers/[id]/balance

## 1B: Purchase Order Flow

| Property | Value |
| --- | --- |
| Priority | P0 - Critical |
| Type | New Feature |

### Description

Create a CCTV-specific purchase model. Unlike pharmacy batch-based purchases, CCTV purchases create serial items. Flow: select supplier, add products with quantities and cost prices, submit, creates CCTVPurchase record and generates serial items (IN_STOCK). This links the currently-unused CCTVSerialItem.purchaseId and supplierId fields.

### Files to Create / Modify

•  [EDIT] schema.prisma (add CCTVPurchase model)

•  [NEW] cctv/purchases/route.ts (new)

•  [NEW] CCTVPurchaseOrderView.tsx (new)

•  [NEW] CCTVCreatePurchase.tsx (new)

### API Endpoints

New: POST/GET /cctv/purchases

## 1C: Serial Item Picker in Sales

| Property | Value |
| --- | --- |
| Priority | P0 - Critical |
| Type | Bug Fix |

### Description

CCTVSellView allows adding serial-tracked products to cart but never collects which specific serial unit to sell. The backend fully supports serialItemId per sale item and marks items as SOLD, but the frontend never sends it. Build a serial picker dialog that shows available IN_STOCK serial items when adding a serial-tracked product to cart. This is the single most critical UX gap.

### Files to Create / Modify

•  [EDIT] CCTVSellView.tsx (modify)

•  [NEW] SerialPickerDialog.tsx (new)

### API Endpoints

Existing: backend already accepts serialItemId

## 1D: Link Stock-In to Supplier/Purchase

| Property | Value |
| --- | --- |
| Priority | P1 - High |
| Type | Enhancement |

### Description

CCTVStockInView creates serial items but never sets purchaseId or supplierId. After 1B is done, add optional supplier and purchase reference fields to the stock-in wizard for full procurement traceability.

### Files to Create / Modify

•  [EDIT] CCTVStockInView.tsx (modify)

•  [EDIT] cctv/stock-in/route.ts (modify)

### API Endpoints

Existing: stock-in API can accept these fields

# Phase 2: Returns & Financial Tracking

Complete the financial management loop with returns, due tracking, and expense capabilities.

## 2A: CCTV Sales Return Flow

| Property | Value |
| --- | --- |
| Priority | P1 - High |
| Type | New Feature |

### Description

Build a CCTV-specific return system. The shared pharmacy return API uses the Batch model which does not apply to CCTV serial items. Design: from SaleDetail, click 'Return Items', select items (specific serial for serial-tracked), enter refund method, create CCTVReturn record, restore serial items to IN_STOCK or RETURNED status, adjust sale totals. The DELETE sale endpoint currently soft-deletes the entire sale with no partial return option.

### Files to Create / Modify

•  [EDIT] schema.prisma (add CCTVReturn + CCTVReturnItem)

•  [NEW] cctv/sales/[saleId]/returns/route.ts (new)

•  [NEW] CCTVReturnDialog.tsx (new)

•  [EDIT] CCTVSaleDetail.tsx (modify)

### API Endpoints

New: POST /cctv/sales/[saleId]/returns

## 2B: Customer Due Book

| Property | Value |
| --- | --- |
| Priority | P1 - High |
| Type | New Feature |

### Description

Create a centralized due collection view. Aggregate all PARTIALLY_PAID sales grouped by customer showing: customer name, phone, total due amount, aging buckets (0-30d, 31-60d, 61-90d, 90+d), and a 'Collect Payment' action. Wire into CCTVShell as 'due-book' view and add entry in CCTVMoreHub.

### Files to Create / Modify

•  [NEW] cctv/sales/due-book/route.ts (new)

•  [NEW] CCTVDueBook.tsx (new)

•  [EDIT] CCTVMoreHub.tsx (modify)

### API Endpoints

New: GET /cctv/sales/due-book

## 2C: Supplier Due Tracking in CCTV

| Property | Value |
| --- | --- |
| Priority | P1 - High |
| Type | New Feature |

### Description

The shared supplier APIs support balance tracking and FIFO payment allocation but no CCTV UI accesses them. Enhance the supplier view from 1A to show: outstanding purchases, total balance, aging, payment history, and allow recording supplier payments.

### Files to Create / Modify

•  [EDIT] CCTVSupplierView.tsx (enhance from 1A)

•  [NEW] CCTVSupplierPaymentDialog.tsx (new)

### API Endpoints

Existing: GET/POST /suppliers/[id]/balance, /suppliers/[id]/payments

## 2D: Expense / Other Costing Tracker

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | New Feature |

### Description

No way to track operating expenses (rent, salary, utilities, transport, miscellaneous). Create a simple expense model: date, category (Rent/Salary/Transport/Utility/Misc), amount, description, payment method. Build list view, create form, and include in future P&L reports.

### Files to Create / Modify

•  [EDIT] schema.prisma (add CCTVExpense)

•  [NEW] cctv/expenses/route.ts (new)

•  [NEW] CCTVExpenseView.tsx (new)

•  [EDIT] CCTVMoreHub.tsx (modify)

### API Endpoints

New: POST/GET/DELETE /cctv/expenses

# Phase 3: Ledger & Reports

Build the financial reporting layer that ties all transactions into actionable reports.

## 3A: Financial Ledger (Day Book)

| Property | Value |
| --- | --- |
| Priority | P1 - High |
| Type | New Feature |

### Description

Create a chronological ledger of all financial transactions: sales (in), purchase payments (out), expenses (out), customer due collections (in), supplier payments (out). Each entry: date, description, debit/credit, running balance. Support date range filtering and CSV export. This is the foundational financial report every business needs.

### Files to Create / Modify

•  [NEW] cctv/ledger/route.ts (new)

•  [NEW] CCTVLedgerView.tsx (new)

•  [EDIT] CCTVMoreHub.tsx (modify)

### API Endpoints

New: GET /cctv/ledger?from=X&to=Y

## 3B: Profit & Loss Report

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | New Feature |

### Description

CCTV-specific P&L. Revenue = sum of paid sale amounts. COGS = cost price of sold serial items. Gross Profit = Revenue - COGS. Operating Expenses = from 2D expense tracker. Net Profit = Gross Profit - OpEx. Show monthly comparison with date range selection.

### Files to Create / Modify

•  [NEW] cctv/reports/profit-loss/route.ts (new)

•  [NEW] CCTVProfitLossReport.tsx (new)

### API Endpoints

New: GET /cctv/reports/profit-loss

## 3C: Customer Ledger (Party-wise)

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | New Feature |

### Description

Per-customer financial ledger: purchases (debits), payments (credits), returns (credits), running balance. Essential for businesses extending credit. Available from CCTVCustomerDetail as 'View Ledger' action.

### Files to Create / Modify

•  [NEW] cctv/customers/[id]/ledger/route.ts (new)

•  [EDIT] CCTVCustomerDetail.tsx (modify)

### API Endpoints

New: GET /cctv/customers/[id]/ledger

# Phase 4: Data Quality & Polish

Fix remaining data quality issues, replace hardcoded data, and improve existing components.

## 4A: Wire Inventory Hub to Real API

| Property | Value |
| --- | --- |
| Priority | P1 - High |
| Type | Bug Fix |

### Description

CCTVInventoryHub shows 100% hardcoded data: total serial items (2,147), category cards with fixed counts, low stock alerts, non-functional search. Build a dashboard stats API returning: total serial items, category-wise stock breakdown, low stock products, total stock value. Wire all cards to this API.

### Files to Create / Modify

•  [NEW] cctv/inventory-stats/route.ts (new)

•  [EDIT] CCTVInventoryHub.tsx (rewrite)

### API Endpoints

New: GET /cctv/inventory-stats

## 4B: Wire Serial Items List to Real API

| Property | Value |
| --- | --- |
| Priority | P1 - High |
| Type | Bug Fix |

### Description

CCTVSerialItemsList.tsx uses 100% mock data (hardcoded 10-item array). Wire to existing /cctv/serial-items API with search, status filter, and pagination. The API already supports all these features.

### Files to Create / Modify

•  [EDIT] CCTVSerialItemsList.tsx (rewrite)

### API Endpoints

Existing: GET /cctv/serial-items

## 4C: Add Create Customer Button

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | Enhancement |

### Description

CCTVCustomersList is read-only with no Add button. The POST API exists. Add a FAB or header button opening a dialog for name, phone, email, address creation.

### Files to Create / Modify

•  [EDIT] CCTVCustomersList.tsx (modify)

•  [NEW] CCTVCreateCustomerDialog.tsx (new)

### API Endpoints

Existing: POST /cctv/customers

## 4D: Fix Dashboard Hardcoded Stats

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | Bug Fix |

### Description

CCTVMoreHub quickStats shows hardcoded values (Today Sales: BDT 24.5K, Pending Jobs: 12, Active AMC: 15). Replace with API calls. Also fix '0 with balance' in CCTVCustomersList.

### Files to Create / Modify

•  [EDIT] CCTVMoreHub.tsx (modify)

•  [EDIT] CCTVCustomersList.tsx (modify)

### API Endpoints

Existing: GET /cctv/cloud-dashboard

## 4E: Serial Item Status Change UI

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | New Feature |

### Description

No UI to change serial item status (IN_REPAIR, INSTALLED, DEFECTIVE, DISPOSED). Backend history tracking exists but no frontend triggers it. Add status change actions on ProductDetail and SerialItemsList.

### Files to Create / Modify

•  [EDIT] CCTVSerialItemsList.tsx (modify)

•  [EDIT] CCTVProductDetail.tsx (modify)

•  [NEW] SerialStatusChangeDialog.tsx (new)

### API Endpoints

Existing: PUT /cctv/serial-items/[id]

## 4F: Fix Product Form Error Handling

| Property | Value |
| --- | --- |
| Priority | P3 - Low |
| Type | Bug Fix |

### Description

CCTVProductForm silently swallows errors with 'catch {}'. If the API fails, the user sees loading stop with no feedback. Add proper error handling with toast notification.

### Files to Create / Modify

•  [EDIT] CCTVProductForm.tsx (modify)

### API Endpoints

N/A

## 4G: Add Pagination to Sales History

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | Enhancement |

### Description

CCTVSalesHistory fetches ALL sales with no limit. For high-volume businesses this degrades performance. Add server-side pagination and 'Load More' UI.

### Files to Create / Modify

•  [EDIT] CCTVSalesHistory.tsx (modify)

### API Endpoints

Existing: sales API supports limit/offset

# Phase 5: Advanced Features

Improvements that enhance the product but are not blocking core operations.

## 5A: Reverse Loyalty Points on Sale Deletion

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | Bug Fix |

### Description

When a CCTVSale is deleted, the API restores stock but does NOT decrement customer totalSpent, visitCount, or loyaltyPoints. Customers keep points from cancelled sales.

### Files to Create / Modify

•  [EDIT] cctv/sales/[saleId]/route.ts (modify)

### API Endpoints

Existing: DELETE /cctv/sales/[id]

## 5B: Sale Code Sequence Race Protection

| Property | Value |
| --- | --- |
| Priority | P3 - Low |
| Type | Bug Fix |

### Description

POST /sales generates the next sale code by querying the last saleCode. Under concurrent requests, two sales could get the same code. Add retry logic with random suffix fallback.

### Files to Create / Modify

•  [EDIT] cctv/sales/route.ts (modify)

### API Endpoints

Existing: POST /cctv/sales

## 5C: Product Image Upload

| Property | Value |
| --- | --- |
| Priority | P3 - Low |
| Type | New Feature |

### Description

CCTVProduct schema has imageUrl but no upload UI. Add image upload in CCTVProductForm storing images and saving the URL.

### Files to Create / Modify

•  [EDIT] CCTVProductForm.tsx (modify)

•  [NEW] cctv/upload/route.ts (new)

### API Endpoints

New: POST /cctv/upload

## 5D: Stock Adjustment for Non-Serial Products

| Property | Value |
| --- | --- |
| Priority | P2 - Medium |
| Type | New Feature |

### Description

No way to adjust stock for non-serial products after creation. Create stock adjustment API and UI: increase/decrease stock, set reason (damaged, lost, audit), log in transaction history.

### Files to Create / Modify

•  [NEW] cctv/products/[id]/adjust/route.ts (new)

•  [NEW] CCTVStockAdjustDialog.tsx (new)

•  [EDIT] CCTVProductDetail.tsx (modify)

### API Endpoints

New: POST /cctv/products/[id]/adjust

# Implementation Priority Matrix

All tasks sorted by implementation priority. Tasks should be implemented in this order:

| ID | Task Name | Priority | Type | Phase |
| --- | --- | --- | --- | --- |
| 1D | Link Stock-In to Supplier/Purchase | P1 | Enhancement | Phase 1 |
| 2A | CCTV Sales Return Flow | P1 | New Feature | Phase 2 |
| 2B | Customer Due Book | P1 | New Feature | Phase 2 |
| 2C | Supplier Due Tracking in CCTV | P1 | New Feature | Phase 2 |
| 3A | Financial Ledger (Day Book) | P1 | New Feature | Phase 3 |
| 4A | Wire Inventory Hub to Real API | P1 | Bug Fix | Phase 4 |
| 4B | Wire Serial Items List to Real API | P1 | Bug Fix | Phase 4 |
| 2D | Expense / Other Costing Tracker | P2 | New Feature | Phase 2 |
| 3B | Profit & Loss Report | P2 | New Feature | Phase 3 |
| 3C | Customer Ledger (Party-wise) | P2 | New Feature | Phase 3 |
| 4C | Add Create Customer Button | P2 | Enhancement | Phase 4 |
| 4D | Fix Dashboard Hardcoded Stats | P2 | Bug Fix | Phase 4 |
| 4E | Serial Item Status Change UI | P2 | New Feature | Phase 4 |
| 4G | Add Pagination to Sales History | P2 | Enhancement | Phase 4 |
| 5A | Reverse Loyalty Points on Sale Deletion | P2 | Bug Fix | Phase 5 |
| 5D | Stock Adjustment for Non-Serial Products | P2 | New Feature | Phase 5 |
| 4F | Fix Product Form Error Handling | P3 | Bug Fix | Phase 4 |
| 5B | Sale Code Sequence Race Protection | P3 | Bug Fix | Phase 5 |
| 5C | Product Image Upload | P3 | New Feature | Phase 5 |
| 1A | Supplier Management UI | P0 | New Feature | Phase 1 |
| 1B | Purchase Order Flow | P0 | New Feature | Phase 1 |
| 1C | Serial Item Picker in Sales | P0 | Bug Fix | Phase 1 |

# Dependency Map

Some tasks depend on others being completed first:

•  1D (Link Stock-In to Supplier) depends on 1B (Purchase Order Flow)

•  2B (Due Book) benefits from 2A (Returns) for accurate totals

•  3B (P&L Report) depends on 2D (Expense Tracker) for operating expense data

•  3C (Customer Ledger) works independently but is more useful after 2B (Due Book)

•  4A (Inventory Hub) and 4B (Serial Items List) have no dependencies, can be done in parallel

•  5A (Reverse Loyalty) should be done alongside or before 2A (Returns) since both modify sale deletion

# Current Stage Verification

The following table shows the verification status of the 6 core business capabilities as of this audit:

| Stage | Capability | Status | Notes |
| --- | --- | --- | --- |
| 1 | Purchase from supplier, create supplier | PARTIAL | Stock-in works, but no supplier UI or purchase flow |
| 2 | Sale to client, create client | WORKING | Full POS flow, 5 payment methods, split payments. Missing serial picker. |
| 3 | Handle sales return | MISSING | Only full cancellation exists. No partial return flow. |
| 4 | Customer due, supplier due, other costing, ledger | PARTIAL | Partial payment tracking works. No due book, no expenses, no ledger. |
| 5 | Add product, see product stock | WORKING | Full CRUD, stock-in wizard, serial tracking. Some views show hardcoded data. |
| 6 | All data stored in database | YES | 25+ CCTV models, all via Prisma/SQLite. Full audit trail. |