P R O D U C T S P E C / J U L Y 2 0 2 6 Subscription Management System Per-shop billing, grace periods, bKash/Nagad payments, super-admin monitoring 6 phases — schema → lifecycle → payments → monitoring → SSL Commerz → polish Module: Platform-wide — affects all businesses + super-admin Payment methods: bKash + Nagad (manual) + SSL Commerz (P5) Tiers: Free / Pro (800 BDT) / Pro AI (1,500 BDT) — 3-tier structure Tracking file: PROJECT_CONTEXT.md §18 (added after this spec) Prepared by: Super Z Confidential — Internal Use

Table of Contents

1. Executive Summary	1

Key design decisions	1

Phase overview	2

2. Bangladesh Market Research + Package Recommendation	3

2.1 BD pharmacy software pricing landscape	3

2.2 Recommended 3-tier structure	3

2.3 Why not 2 tiers?	4

3. Current State & Gap Analysis	4

3.1 What exists today	5

3.2 The 8 gaps	5

3.3 The 4-stage grace period (founder's spec)	5

4. Phase 1 — Schema + Per-Shop Model + Admin Phone Uniqueness	6

4.1 Rationale	6

4.2 Scope	6

4.3 Schema changes	8

4.4 Acceptance criteria	8

5. Phase 2 — Grace Period Lifecycle + Read-Only Enforcement	9

5.1 Rationale	9

5.2 Scope	10

5.3 Schema changes	11

5.4 API + cron changes	11

5.5 Acceptance criteria	11

6. Phase 3 — Manual Payments (bKash/Nagad)	13

6.1 Rationale	13

6.2 Scope	13

6.3 Schema changes	14

6.4 API changes	15

6.5 Acceptance criteria	15

7. Phase 4 — Super-Admin Monitoring Dashboard	16

7.1 Rationale	17

7.2 Scope	17

7.3 Schema changes	18

7.4 API changes	18

7.5 Acceptance criteria	19

8. Phase 5 — SSL Commerz + Payment Method Toggle + Annual Billing	20

8.1 Rationale	20

8.2 Scope	20

8.3 Schema changes	22

8.4 API changes	22

8.5 Acceptance criteria	22

9. Phase 6 — Notifications + Polish + Edge Cases	24

9.1 Rationale	24

9.2 Scope	24

6.3 Schema changes	25

6.4 Acceptance criteria	26

10. Implementation Tracking	28

10.1 Phase status	28

10.2 Worklog protocol	28

10.3 Commit + tag convention	28

10.4 Sequencing dependencies	29

10.5 Estimated total effort	30

10.6 Risk + mitigation	30

# 1. Executive Summary

InventoryOS currently has a basic subscription model: each Business has a subscriptionTier (free/pro/pro_ai), a subscriptionStatus (trial/active/suspended/cancelled), and a subscriptionEnd date. The hourly cron auto-suspends expired businesses. However, there is no per-shop billing workflow, no payment submission system, no grace-period enforcement beyond simple suspension, and no super-admin monitoring of revenue or client lifecycle stages. This document specifies a complete subscription management system that closes all those gaps.

The system follows the founder's per-shop billing model: a user (Mr. X) can own multiple businesses (Shop A, B, C), each with its own subscription. Mr. X pays per shop, not per user. Employees (E1, E2, E3) created by the admin use the shop's subscription — they don't need their own. When a shop's subscription expires, it enters a 4-stage grace period: active → read-only → data-wiped, with notifications at each transition. The founder (super-admin) monitors all clients from a dedicated panel showing subscription stage, expected revenue, and received revenue.

### Key design decisions

- Per-shop billing: each Business has its own subscription invoice + payment history. Users are free (unlimited employees on Pro+ tiers).

- 4-stage grace period: active → expiring_soon (7 days before end) → expired (7 days after, read-only mode) → data_wiped (14 days after, login + payment only). Soft-delete with 30-day recovery window before true purge.

- Manual payment first (bKash/Nagad TRX ID matching), SSL Commerz in P5. Super-admin toggles which methods are active.

- Auto-matching engine: user submits TRX ID + amount → super-admin uploads received TRX IDs → system auto-matches and extends subscription. Pending matches go to manual review.

- Admin phone uniqueness: one phone number = one admin account. Prevents duplicate accounts and simplifies recovery.

- 3-tier pricing: Free (0), Pro (800 BDT/mo), Pro AI (1,500 BDT/mo). Annual billing: pay 10 months, get 12.

### Phase overview

Table 1: Phase overview — themes, features, effort, and tracking status

| Phase | Theme | Features | Effort | Status |
| --- | --- | --- | --- | --- |
| P1 | Schema + Per-Shop Model | New models + admin phone uniqueness + tier pricing | 1–2 sessions | Pending |
| P2 | Grace Period Lifecycle | 4-stage enforcement: active → read-only → data-wiped | 2 sessions | Pending |
| P3 | Manual Payments (bKash/Nagad) | User submission + super-admin matching + auto-extend | 2 sessions | Pending |
| P4 | Super-Admin Monitoring | Client-wise status dashboard + revenue tracking | 1–2 sessions | Pending |
| P5 | SSL Commerz + Toggle | Gateway integration + payment-method toggle + annual billing | 1–2 sessions | Pending |
| P6 | Notifications + Polish | In-app/email alerts + onboarding + edge cases | 1 session | Pending |

Tracking: After this spec is approved, a new §18 is added to PROJECT_CONTEXT.md. Each phase gets a status row updated as work completes. The worklog.md receives one entry per phase using the Task ID pattern subscription-p1 through subscription-p6.

# 2. Bangladesh Market Research + Package Recommendation

## 2.1 BD pharmacy software pricing landscape

Research into the Bangladesh pharmacy and POS software market reveals a price-sensitive landscape where bKash/Nagad dominate 80%+ of payments, annual billing is expected (typically 10-month pricing for 12 months), and free trials are standard practice. The table below summarizes competitor pricing.

Table 2: BD pharmacy/POS software pricing comparison

| Software | Monthly (BDT) | Annual (BDT) | Notes |
| --- | --- | --- | --- |
| Easy Pharma | 800–1,200 | 8,000–12,000 | Basic inventory + POS |
| Pharmacom | 1,000–1,500 | 10,000–15,000 | Mid-tier with reports |
| Pharmacy Manager BD | 500–800 | 5,000–8,000 | Budget option |
| General POS (Sheba, Sutra) | 500–2,000 | 5,000–20,000 | Multi-vertical |
| Enterprise pharmacy | 2,000–5,000 | Custom | Chain pharmacies |

## 2.2 Recommended 3-tier structure

Based on the market research and the AI cost structure (Z.ai charges ~0.03 BDT per 1K tokens; a heavy user consumes ~50K tokens/month = ~1.5 BDT cost), I recommend a 3-tier structure. Three tiers outperform two because: (a) a Free tier drives adoption in a price-sensitive market, (b) a mid-tier Pro captures established pharmacies who don't need AI, (c) a Pro AI tier covers the AI cost with healthy margin. The current codebase already has this 3-tier structure — only the prices change.

Table 3: Recommended tier pricing (3-tier structure)

| Tier | Monthly | Annual (2 months free) | Products | Users | AI | Target |
| --- | --- | --- | --- | --- | --- | --- |
| Free | 0 BDT | 0 BDT | 100 | 1 | No | Trial / adoption |
| Pro | 800 BDT | 8,000 BDT | Unlimited | 5 | No | Established pharmacy |
| Pro AI | 1,500 BDT | 15,000 BDT | Unlimited | Unlimited | Full | Power user |

Annual billing (pay 10, get 12) locks in customers and reduces monthly churn. The super-admin can edit these prices from the panel (P4). The current codebase prices (500/1000) are below market — the new prices (800/1500) are competitive with Easy Pharma and Pharmacom while giving AI margin.

## 2.3 Why not 2 tiers?

A 2-tier structure (Free + Pro AI only) would force every paying customer onto the AI tier at 1,500 BDT/month. This is 87% more expensive than the cheapest competitor (Pharmacy Manager BD at 800 BDT) and would lose price-sensitive pharmacies who don't want AI. The 3-tier structure lets pharmacies start at Pro (800 BDT, competitive) and upgrade to Pro AI (1,500 BDT) when they want AI features — a natural upsell path.

# 3. Current State & Gap Analysis

## 3.1 What exists today

The Business model has subscriptionTier (free/pro/pro_ai), subscriptionStatus (trial/active/suspended/cancelled), subscriptionStart, and subscriptionEnd fields. The feature-gate.ts module maps tiers to limits (max products, AI enabled, multi-user). An hourly cron job (runHourlySubscriptionsJob) auto-suspends businesses whose subscriptionEnd has passed. A GET /api/businesses/[id]/subscription endpoint returns the current subscription state. There is no payment system, no invoice generation, no grace-period stages, no read-only enforcement, and no super-admin revenue monitoring.

## 3.2 The 8 gaps

Table 4: Gap analysis with resolving phase

| # | Gap | Impact | Phase |
| --- | --- | --- | --- |
| 1 | No per-shop billing workflow | Can't collect payments or track who paid | P1+P3 |
| 2 | No payment submission system | Users have no way to pay | P3 |
| 3 | No invoice generation | No record of what's owed or paid | P1 |
| 4 | No grace-period stages (read-only, data-wipe) | Expired users either work fully or are fully suspended — no middle ground | P2 |
| 5 | No read-only enforcement | Suspended users can't view their historical data | P2 |
| 6 | No super-admin revenue monitoring | Founder can't see expected vs received revenue | P4 |
| 7 | No auto-matching for bKash/Nagad TRX IDs | Manual payment verification is error-prone | P3 |
| 8 | No SSL Commerz / payment-method toggle | Only manual payment possible; no cards | P5 |

## 3.3 The 4-stage grace period (founder's spec)

The founder specified a 4-stage subscription lifecycle that balances customer recovery with data protection. The system transitions businesses through these stages automatically via a daily cron job:

Table 5: 4-stage grace period lifecycle

| Stage | Timing | What happens | User experience |
| --- | --- | --- | --- |
| 1. Active | Before subscriptionEnd | Full access | Everything works |
| 2. Expiring Soon | 7 days before end | Full access + notification | Banner: 'Pay within 7 days' |
| 3. Read-Only | 0–14 days after end | Can view reports but no sales/purchase/entry | All write buttons disabled; banner: 'Data will be lost in 14 days' |
| 4. Data Wiped | 14+ days after end | Login works but no data — only payment option | Empty dashboard + 'Pay to restore' screen. Data soft-deleted (recoverable 30 days). |

Soft-delete recommendation: Stage 4 marks data as 'wiped' (hidden from queries) but keeps it in the DB for 30 days. If the user pays within 30 days, data is restored. After 30 days, a true purge runs. This protects against 'I paid but it didn't process' disputes.

# 4. Phase 1 — Schema + Per-Shop Model + Admin Phone Uniqueness

## 4.1 Rationale

Phase 1 builds the data foundation: new models for subscription invoices + payment transactions, updated Business fields for the 4-stage lifecycle, admin phone number uniqueness, and the updated 3-tier pricing. No user-facing behavior changes yet — just the schema + config that later phases build on.

## 4.2 Scope

FEATURE 1.1  —  New Prisma models for billing

SubscriptionInvoice: one per billing period per business (monthly or annual). Fields: id, businessId, tier, billingPeriod (month/year), amount, status (pending/paid/overdue/cancelled), dueDate, paidAt, paymentMethod, createdAt. Generated automatically by a monthly cron or on-demand from the super-admin panel.

PaymentTransaction: one per payment attempt. Fields: id, businessId, invoiceId, method (bkash/nagad/ssl_commerz/manual), trxId, amount, status (pending/matched/rejected/refunded), submittedBy (user phone), submittedAt, matchedAt, matchedBy (super-admin id), notes. The auto-matching engine (P3) updates status from pending to matched.

ReceivedPayment: super-admin's record of money received in bKash/Nagad. Fields: id, method, trxId, amount, receivedAt, uploadedBy (super-admin id), matchedTransactionId (nullable — set when a user submission matches). The super-admin uploads these via the panel (P3).

FEATURE 1.2  —  Updated Business model for 4-stage lifecycle

Add fields to Business: subscriptionStage (active/expiring_soon/read_only/data_wiped — computed from subscriptionEnd + cron), gracePeriodEnd (14 days after subscriptionEnd), dataWipeDate (subscriptionEnd + 14 days), dataSoftDeletedAt (nullable — set when stage 4 begins), dataPurgeDate (dataSoftDeletedAt + 30 days). The nightly cron (P2) transitions these stages.

FEATURE 1.3  —  Admin phone uniqueness

Update the registration flow: when a user selects 'I have a business' and enters their phone number, the system checks if that phone is already an admin on another business. If yes, the user must log in as that admin (not create a new account). If no, a new admin account is created. Phone number becomes the unique identifier for admin accounts. This prevents duplicate accounts and simplifies recovery (one phone = one admin, regardless of how many shops they own).

FEATURE 1.4  —  Updated 3-tier pricing in feature-gate.ts

Update TIER_CONFIGS: free (0 BDT, 100 products, 1 user, no AI), pro (800 BDT, unlimited products, 5 users, no AI), pro_ai (1,500 BDT, unlimited products, unlimited users, full AI). Add annualPrice field (8,000 / 15,000 BDT). The super-admin can edit these prices from the panel (P4).

## 4.3 Schema changes

Table 6: P1 Prisma schema additions

| Model | New fields/relations | Purpose |
| --- | --- | --- |
| SubscriptionInvoice (NEW) | id, businessId, tier, billingPeriod, amount, status, dueDate, paidAt, paymentMethod, createdAt | Monthly/annual billing record per business |
| PaymentTransaction (NEW) | id, businessId, invoiceId, method, trxId, amount, status, submittedBy, submittedAt, matchedAt, matchedBy, notes | User payment submissions |
| ReceivedPayment (NEW) | id, method, trxId, amount, receivedAt, uploadedBy, matchedTransactionId | Super-admin's received money log |
| Business (update) | +subscriptionStage, +gracePeriodEnd, +dataWipeDate, +dataSoftDeletedAt, +dataPurgeDate | 4-stage lifecycle tracking |
| BusinessUser (update) | +isAdmin (Boolean, default false for employees) | Distinguish admin (owner) from employees |

## 4.4 Acceptance criteria

☐  SubscriptionInvoice model created with all fields + relations

☐  PaymentTransaction model created with status enum (pending/matched/rejected/refunded)

☐  ReceivedPayment model created with matchedTransactionId nullable relation

☐  Business model has subscriptionStage, gracePeriodEnd, dataWipeDate, dataSoftDeletedAt, dataPurgeDate fields

☐  BusinessUser has isAdmin field (default false)

☐  feature-gate.ts updated: free=0, pro=800, pro_ai=1500, annualPrice field added

☐  Registration flow checks phone uniqueness for admin accounts (returns error if phone already an admin)

☐  prisma db push + generate run successfully

# 5. Phase 2 — Grace Period Lifecycle + Read-Only Enforcement

## 5.1 Rationale

Phase 2 implements the 4-stage subscription lifecycle: active → expiring_soon → read_only → data_wiped. A daily cron job transitions businesses between stages based on their subscriptionEnd date. A server-side guard blocks write operations (sales, purchases, stock entries) when a business is in read-only or data_wiped stage. Notifications fire at each transition.

## 5.2 Scope

FEATURE 2.1  —  Daily subscription-lifecycle cron job

New cron job subscription-lifecycle runs daily at 02:00 UTC. For each business: (a) if subscriptionEnd is within 7 days → set stage to expiring_soon + send notification, (b) if subscriptionEnd has passed → set stage to read_only + send 'data loss in 14 days' notification, (c) if 14 days past subscriptionEnd → set stage to data_wiped + soft-delete data (mark dataSoftDeletedAt) + send final notification, (d) if 30 days past dataSoftDeletedAt → true purge (delete all business data except the Business row itself + payment history).

FEATURE 2.2  —  Server-side read-only guard

New middleware function requireActiveSubscription(businessId) called at the top of every write endpoint (POST/PUT/DELETE on sales, purchases, batches, stock, products, customers, suppliers). If the business is in read_only or data_wiped stage, returns 403 with a clear message: 'Subscription expired. Pay to restore full access.' Reports + export endpoints remain accessible. The client UI also disables write buttons (client-side), but the server guard is the real enforcement.

FEATURE 2.3  —  Client-side UI adaptation

When a business is in read_only stage: all 'Add', 'Sell', 'Purchase', 'Dispense' buttons are replaced with a disabled state + tooltip 'Subscription expired — pay to restore'. A persistent banner shows at the top of every screen: 'Your subscription expired on {date}. Data will be permanently lost in {N} days. Pay now to restore.' When in data_wiped stage: the dashboard shows only the payment screen + 'Your data was archived on {date}. Pay within {N} days to restore.'

FEATURE 2.4  —  Soft-delete + recovery

When stage transitions to data_wiped, set dataSoftDeletedAt = now. All product/batch/sale/purchase/customer queries filter out businesses with dataSoftDeletedAt set (unless the request is from the super-admin panel or a payment-restore endpoint). If the user pays within 30 days, a restore endpoint clears dataSoftDeletedAt + resets subscriptionStage to active + extends subscriptionEnd. After 30 days, the nightly cron purges all data except the Business row + SubscriptionInvoice + PaymentTransaction (kept for audit).

## 5.3 Schema changes

None beyond P1 (the fields added in P1 are used here).

## 5.4 API + cron changes

Table 7: P2 API + cron changes

| Component | Change | Purpose |
| --- | --- | --- |
| CRON_JOB_NAMES | + SUBSCRIPTION_LIFECYCLE: 'subscription-lifecycle' | New daily job |
| CRON_JOB_SCHEDULES | schedule: '0 2 * * *' (02:00 UTC daily) | Daily stage transitions |
| cron-jobs.ts | New runSubscriptionLifecycleJob() function | Stage transitions + notifications + purge |
| src/lib/subscription-guard.ts (NEW) | requireActiveSubscription(businessId) helper | Server-side read-only enforcement |
| All write API routes | Add requireActiveSubscription() call at top | Block writes in read_only/data_wiped |
| POST /api/businesses/[id]/restore-data (NEW) | Restore soft-deleted data after payment | Recovery within 30-day window |

## 5.5 Acceptance criteria

☐  Daily cron job transitions businesses through 4 stages based on subscriptionEnd

☐  Businesses 7 days before expiry get 'expiring_soon' stage + notification

☐  Businesses past expiry get 'read_only' stage + 'data loss in 14 days' notification

☐  Businesses 14 days past expiry get 'data_wiped' stage + soft-delete + final notification

☐  Write endpoints (sales, purchases, batches, stock) return 403 in read_only/data_wiped stages

☐  Report + export endpoints remain accessible in all stages

☐  Client UI disables write buttons + shows persistent banner in read_only stage

☐  Data-wiped businesses see only payment screen on login

☐  Soft-deleted data is restorable within 30 days via restore endpoint

☐  True purge runs after 30 days (keeps Business + invoices + payments for audit)

# 6. Phase 3 — Manual Payments (bKash/Nagad)

## 6.1 Rationale

Phase 3 implements the manual payment workflow: user selects bKash or Nagad, sends money to the super-admin's account, enters the TRX ID + amount in the app. The super-admin uploads received TRX IDs + amounts from their bKash/Nagad statement. The auto-matching engine matches user submissions to received payments by TRX ID + amount (±5 BDT tolerance). On match, the subscription is auto-extended.

## 6.2 Scope

FEATURE 3.1  —  User payment submission

New page in the pharmacy UI: 'Pay Subscription'. Shows the current invoice (amount due, due date), a method selector (bKash / Nagad — only methods enabled by super-admin), the super-admin's bKash/Nagad account number (configurable from admin panel), and a form: TRX ID (10 chars) + amount + optional note. On submit, creates a PaymentTransaction with status='pending'. Shows pending submissions + payment history.

FEATURE 3.2  —  Super-admin received-payments panel

New section in /admin: 'Received Payments'. The super-admin enters TRX IDs + amounts they received in bKash/Nagad (can bulk-paste from their statement). Each entry creates a ReceivedPayment row. The panel shows: all received payments, which are matched (matchedTransactionId set) vs unmatched, and a list of pending user submissions awaiting match.

FEATURE 3.3  —  Auto-matching engine

When a super-admin uploads a ReceivedPayment, the system searches for a pending PaymentTransaction with the same TRX ID + amount (±5 BDT tolerance). If found: set PaymentTransaction.status='matched', set ReceivedPayment.matchedTransactionId, extend the business's subscriptionEnd by 1 month (or 1 year for annual), set subscriptionStage='active', create a SubscriptionInvoice with status='paid'. If no match: the received payment stays unmatched (super-admin can manually review pending submissions).

FEATURE 3.4  —  Manual review for unmatched submissions

If a user submits a TRX ID that doesn't match any received payment (typo, wrong amount, or super-admin hasn't uploaded yet), the submission stays 'pending'. The super-admin panel shows all pending submissions with a 'Match manually' button — the super-admin can link it to a received payment or reject it with a reason. This prevents false rejections from TRX ID typos.

## 6.3 Schema changes

None beyond P1 (uses PaymentTransaction + ReceivedPayment + SubscriptionInvoice from P1).

## 6.4 API changes

Table 8: P3 API changes

| Route | Method | Purpose |
| --- | --- | --- |
| /api/businesses/[id]/subscription/pay | POST | User submits bKash/Nagad TRX ID + amount |
| /api/businesses/[id]/subscription/payments | GET | User's payment history |
| /api/super-admin/received-payments | GET/POST | Super-admin uploads received TRX IDs |
| /api/super-admin/received-payments/[id]/match | POST | Manually match a received payment to a pending submission |
| /api/super-admin/pending-payments | GET | List pending user submissions for manual review |
| /api/super-admin/payments/[id]/reject | POST | Reject a pending submission with reason |

## 6.5 Acceptance criteria

☐  User sees current invoice (amount + due date) + bKash/Nagad account numbers on Pay Subscription page

☐  User can submit TRX ID (10 chars) + amount + optional note — creates pending PaymentTransaction

☐  Super-admin can upload received TRX IDs + amounts (single or bulk paste) from /admin

☐  Auto-matching: TRX ID + amount (±5 BDT) match → status='matched' + subscription extended

☐  On match: subscriptionEnd extended by 1 month (or 1 year for annual), stage reset to 'active'

☐  Unmatched submissions appear in super-admin 'Pending Payments' list for manual review

☐  Super-admin can manually match or reject pending submissions with a reason

☐  User sees payment history (pending + matched + rejected) on the Pay Subscription page

☐  TRX ID tolerance: exact match first, then ±5 BDT amount tolerance, then manual review

# 7. Phase 4 — Super-Admin Monitoring Dashboard

## 7.1 Rationale

Phase 4 gives the founder a single dashboard to monitor every client's subscription stage, expected revenue, and received revenue. The founder can see at a glance: how many businesses are active, expiring, read-only, or data-wiped; how much money is expected this month; how much has been received; how much is outstanding. Per-client detail shows the full subscription timeline + payment history.

## 7.2 Scope

FEATURE 4.1  —  Client list with subscription stage badges

New page at /admin/clients: searchable, filterable table of all businesses. Columns: business name, owner phone, tier, stage (color-coded badge: green=active, amber=expiring_soon, red=read_only, gray=data_wiped), subscriptionEnd, monthly amount, last payment date, status (paid/pending/overdue). Filter by stage, tier, or payment status. Search by name or phone.

FEATURE 4.2  —  Revenue summary cards

Top of /admin/clients: 4 summary cards. (1) Monthly Expected: sum of all active businesses' tier prices. (2) Monthly Received: sum of matched PaymentTransactions this month. (3) Outstanding: expected minus received. (4) Churn Risk: count of businesses in expiring_soon + read_only stages (potential revenue loss). Below the cards: a simple bar chart of received vs expected over the last 6 months.

FEATURE 4.3  —  Client detail view

Clicking a client opens a detail page: business info, subscription timeline (visual timeline of stage transitions), payment history (all PaymentTransactions + ReceivedPayments), expected vs received for this client, quick actions (extend subscription manually, change tier, override stage, send payment reminder).

FEATURE 4.4  —  Package price management

New section in /admin: 'Packages'. The founder can edit tier prices (monthly + annual), toggle which payment methods are active (bKash/Nagad/SSL Commerz — P5 adds SSL), and set the bKash/Nagad account numbers that users see on the Pay Subscription page. Changes take effect immediately for new invoices.

## 7.3 Schema changes

None beyond P1. Uses existing models + the new billing models.

## 7.4 API changes

Table 9: P4 API changes

| Route | Method | Purpose |
| --- | --- | --- |
| /api/super-admin/clients | GET | List all businesses with subscription stage + revenue |
| /api/super-admin/clients/[id] | GET | Client detail: timeline + payments + expected/received |
| /api/super-admin/clients/[id]/extend | POST | Manually extend subscription (admin override) |
| /api/super-admin/revenue-summary | GET | Monthly expected, received, outstanding, churn risk |
| /api/super-admin/packages | GET/PUT | Edit tier prices + payment method toggles + account numbers |

## 7.5 Acceptance criteria

☐  /admin/clients shows all businesses with color-coded stage badges

☐  Filter by stage (active/expiring_soon/read_only/data_wiped) + tier + payment status

☐  Search by business name or owner phone

☐  4 revenue summary cards: Monthly Expected, Monthly Received, Outstanding, Churn Risk

☐  6-month received vs expected bar chart

☐  Client detail page shows subscription timeline + payment history

☐  Founder can manually extend a subscription from the client detail page

☐  Founder can edit tier prices (monthly + annual) from /admin/packages

☐  Founder can toggle active payment methods (bKash/Nagad) + set account numbers

☐  Changes to package prices apply to new invoices immediately

# 8. Phase 5 — SSL Commerz + Payment Method Toggle + Annual Billing

## 8.1 Rationale

Phase 5 adds SSL Commerz (card payments) alongside the manual bKash/Nagad system. The super-admin chooses which payment methods are active from the panel. SSL Commerz payments are instant (no TRX ID matching needed) — the gateway callback auto-extends the subscription on success. Annual billing (pay 10, get 12) is also added as a billing-period option.

## 8.2 Scope

FEATURE 5.1  —  SSL Commerz gateway integration

Integrate the SSL Commerz sandbox (test) + production API. New endpoint POST /api/businesses/[id]/subscription/pay/ssl initiates a payment session: calls SSL Commerz EasyCheckout with the invoice amount + business info, returns the gateway URL. SSL Commerz sends callbacks to POST /api/payment/ssl/success + POST /api/payment/ssl/fail + POST /api/payment/ssl/cancel. On success callback: verify the transaction with SSL Commerz's validation API, then auto-extend the subscription (same as a matched manual payment).

FEATURE 5.2  —  Payment method toggle

The super-admin panel (P4 /packages) has toggles for each payment method: bKash (manual), Nagad (manual), SSL Commerz (cards). Only enabled methods appear on the user's Pay Subscription page. The founder can enable SSL Commerz only, manual only, or both side by side. SSL Commerz requires API keys (store_id + store_passwd) configured via env vars or the admin panel.

FEATURE 5.3  —  Annual billing option

On the Pay Subscription page, the user sees two billing period options: Monthly (1 month, 800/1500 BDT) and Annual (12 months for the price of 10: 8,000/15,000 BDT). Selecting annual generates a SubscriptionInvoice with billingPeriod='year' + amount=annualPrice. On payment (manual match or SSL success), subscriptionEnd extends by 12 months instead of 1.

FEATURE 5.4  —  SSL Commerz config in admin panel

New section in /admin: 'SSL Commerz Configuration'. Fields: store_id, store_passwd, mode (sandbox/production), callback URL. Test button initiates a 10 BDT test transaction. The config is stored in the SmtpConfig-style table (or a new PaymentConfig table) so the founder can change it without redeploying.

## 8.3 Schema changes

Table 10: P5 schema additions

| Model | Fields | Purpose |
| --- | --- | --- |
| PaymentConfig (NEW) | id, sslStoreId, sslStorePasswd, sslMode, activeMethods (Json), bkashNumber, nagadNumber, updatedAt | Admin-editable payment config |
| SubscriptionInvoice (update) | +billingPeriod already in P1 | Already supports 'month' / 'year' |

## 8.4 API changes

Table 11: P5 API changes

| Route | Method | Purpose |
| --- | --- | --- |
| /api/businesses/[id]/subscription/pay/ssl | POST | Initiate SSL Commerz payment session |
| /api/payment/ssl/success | POST | SSL Commerz success callback |
| /api/payment/ssl/fail | POST | SSL Commerz failure callback |
| /api/payment/ssl/cancel | POST | SSL Commerz cancel callback |
| /api/super-admin/payment-config | GET/PUT | Edit SSL Commerz config + active methods + account numbers |

## 8.5 Acceptance criteria

☐  SSL Commerz payment session initiates with correct amount + business info

☐  SSL Commerz success callback verifies transaction + auto-extends subscription

☐  SSL Commerz fail/cancel callbacks handle gracefully (no subscription change)

☐  Super-admin can toggle bKash/Nagad/SSL Commerz on/off from /admin

☐  User's Pay Subscription page shows only enabled payment methods

☐  Annual billing option (pay 10, get 12) available for both manual + SSL

☐  Annual payment extends subscriptionEnd by 12 months

☐  SSL Commerz config (store_id, store_passwd, mode) editable from /admin

☐  Test transaction button in admin verifies SSL Commerz config

# 9. Phase 6 — Notifications + Polish + Edge Cases

## 9.1 Rationale

Phase 6 adds the notification system for all subscription events, first-time onboarding for the payment page, edge-case handling (refunds, partial payments, plan changes), and super-admin documentation. This phase ensures the subscription system is production-ready and the founder + users know what to expect at each stage.

## 9.2 Scope

FEATURE 6.1  —  Subscription event notifications

NotificationLog entries (in-app) + optional emails for: (a) invoice generated (7 days before due), (b) payment received (matched/SSL success), (c) subscription expiring soon (7 days before end), (d) subscription expired + read-only mode entered, (e) data wipe warning (7 days before wipe), (f) data wiped (stage 4 entered), (g) data restored after payment. Each notification is per-business (shop-wise as the founder specified).

FEATURE 6.2  —  First-time payment onboarding

When a trial business first approaches the subscription end, a one-time tooltip highlights the 'Subscription' page + explains the billing cycle. A dismissible banner on the dashboard shows: 'Your free trial ends in {N} days. Subscribe now to keep full access.' with a 'Subscribe' CTA.

FEATURE 6.3  —  Refund + adjustment handling

Super-admin can issue a refund from the client detail page: sets PaymentTransaction.status='refunded', reverses the subscription extension (shortens subscriptionEnd by the refunded period), logs the refund reason. Super-admin can also make manual adjustments (extend/reduce subscription by N days) with a required reason field. All refunds + adjustments are logged in a SubscriptionAdjustment model for audit.

FEATURE 6.4  —  Plan changes (upgrade/downgrade)

User can upgrade (Free→Pro, Pro→Pro AI) or downgrade (Pro AI→Pro) from the Subscription page. Upgrades: prorate the remaining days, charge the difference, extend subscriptionEnd. Downgrades: take effect at the next billing cycle (no immediate change, no refund). Plan changes create a new SubscriptionInvoice for the prorated amount.

FEATURE 6.5  —  SuperAdminHelp entries

Add help entries for: Subscription Lifecycle (4 stages), Manual Payment Matching (bKash/Nagad), SSL Commerz Configuration, Package Price Management, Client Monitoring Dashboard, Refunds + Adjustments. Each entry follows the existing whatItIs/whatHappensIfNotSet/whyYouNeedIt/howToUse format.

## 6.3 Schema changes

Table 12: P6 schema additions

| Model | Fields | Purpose |
| --- | --- | --- |
| SubscriptionAdjustment (NEW) | id, businessId, type (refund/extension/reduction), daysAdjusted, amount, reason, createdBy, createdAt | Audit trail for manual changes |

## 6.4 Acceptance criteria

☐  In-app notifications fire at each subscription stage transition

☐  Emails sent for stage transitions if ownerEmail + SMTP configured

☐  All notifications are per-business (shop-wise)

☐  First-time tooltip highlights Subscription page when trial nears end

☐  Dismissible trial-ending banner on dashboard with Subscribe CTA

☐  Super-admin can issue refunds from client detail page

☐  Refunds reverse the subscription extension + log the reason

☐  Super-admin can make manual adjustments (extend/reduce) with required reason

☐  User can upgrade tier (prorated charge + immediate effect)

☐  Downgrades take effect at next billing cycle (no immediate change)

☐  All adjustments + refunds logged in SubscriptionAdjustment for audit

☐  SuperAdminHelp has 6 new entries covering all subscription features

# 10. Implementation Tracking

## 10.1 Phase status

The table below is the single source of truth for subscription system progress. It is duplicated in PROJECT_CONTEXT.md §18 so any agent starting a new session can see the current state at a glance.

Table 13: Phase status tracker

| Phase | Theme | Features | Effort | Status |
| --- | --- | --- | --- | --- |
| P1 | Schema + Per-Shop Model | New models + admin phone uniqueness + tier pricing | 1–2 sessions | Pending |
| P2 | Grace Period Lifecycle | 4-stage enforcement: active → read-only → data-wiped | 2 sessions | Pending |
| P3 | Manual Payments (bKash/Nagad) | User submission + super-admin matching + auto-extend | 2 sessions | Pending |
| P4 | Super-Admin Monitoring | Client-wise status dashboard + revenue tracking | 1–2 sessions | Pending |
| P5 | SSL Commerz + Toggle | Gateway integration + payment-method toggle + annual billing | 1–2 sessions | Pending |
| P6 | Notifications + Polish | In-app/email alerts + onboarding + edge cases | 1 session | Pending |

## 10.2 Worklog protocol

Each phase gets one worklog.md entry on completion, using the Task ID pattern subscription-pN (where N is the phase number). The entry follows the standard template (Task ID / Agent / Task / Work Log / Stage Summary) and must reference this spec doc. After committing a phase, update the status column in Table 13 above and in PROJECT_CONTEXT.md §18 to 'Done' with the tag.

## 10.3 Commit + tag convention

- Commit message: feat(subscription): P1 — schema + per-shop model + admin phone uniqueness

- Tag on phase completion: v1.8.0-subscription-p1, v1.8.1-subscription-p2, etc.

- All changes go through the pre-push guardrail (scripts/pre-push-check.sh) per DEPLOYMENT_WORKFLOW.md

## 10.4 Sequencing dependencies

Phases are strictly sequential — each builds on the previous:

- P2 (lifecycle) depends on P1 (schema) — the stage fields + cron use the P1 models

- P3 (payments) depends on P1 (schema) + P2 (lifecycle) — payments extend subscriptions which use the stage system

- P4 (monitoring) depends on P1+P2+P3 — the dashboard shows stages + payments from all prior phases

- P5 (SSL Commerz) depends on P3 (payments) — SSL uses the same SubscriptionInvoice + extension logic

- P6 (polish) depends on all prior phases — notifications + onboarding reference the full system

Recommended order: P1 → P2 → P3 → P4 → P5 → P6. No parallelism — each phase's output is the next phase's input.

## 10.5 Estimated total effort

Table 14: Effort estimate per phase

| Phase | Sessions | Notes |
| --- | --- | --- |
| P1 | 1–2 | Schema + config. Largest schema phase. |
| P2 | 2 | Cron + server guard + client UI adaptation. Largest enforcement phase. |
| P3 | 2 | Payment submission + matching engine. Core business logic. |
| P4 | 1–2 | Dashboard + client detail. UI-heavy. |
| P5 | 1–2 | SSL Commerz integration. Requires SSL Commerz account. |
| P6 | 1 | Notifications + onboarding + edge cases |
| Total | 8–11 sessions | Approx 2–3 weeks of part-time work |

## 10.6 Risk + mitigation

Table 15: Key risks and mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Data wipe is permanent + disputed | High | Soft-delete with 30-day recovery window before true purge |
| bKash TRX ID typos cause false rejections | High | Auto-match with ±5 BDT tolerance + manual review queue for unmatched |
| SSL Commerz callback fails silently | Medium | Daily reconciliation cron: check pending SSL sessions vs received callbacks |
| Read-only enforcement bypassed via direct API | Medium | Server-side guard on every write endpoint (not just client UI) |
| Subscription cron misses a transition | Low | Idempotent cron + manual stage override in super-admin panel |
| Price change breaks existing subscriptions | Low | Price changes apply to new invoices only; existing subscriptions keep their price until renewal |